## Slide 1
Critical
Path
Analysis
March 17th, 2023
IOE, Pulchowk Campus
Project by:
Anil Paudel - 077BCT010
Ashim B. Karki - 077BCT013
Bishal Aryal - 077BCT021

## Slide 2
Critical path analysis (CPA) is a:
  Project management technique
  Maps out every key task
  It includes identifying the amount of time necessary to finish each activity
  The dependencies of each activity on any others
  Then calculation of minimum time to complete a project
What is CPA?

## Slide 3
For example
Start
Creating
Wireframes
Designing
UI
Backend
Development
Frontend
Development
Testing &
Debugging
Content
Creation &
Addition
Demo
Launch
TR = 0
TR = 3
TR = 8
TR = 17
TR = 6
TR = 15
TR = 12
TR = 0
TR = Time Required in Days
Total time required to complete the project = 37 days

## Slide 4
By the use of Graph DS, Topological sorting and PERT Chart.
Methodology

## Slide 5
Graph is a:
  Graph is a non-linear data structure consisting of vertices and edges
  Vertices: Vertices are the fundamental units of the graph
  Edges: Edges are drawn or used to connect two nodes of the graph
  The following two are the most commonly used representations of a graph:
1. Adjacency Matrix
2. Adjacency List (used in our project)
Graph Data Structure
Digraph
Adjacency Matrix
Adjacency List

## Slide 6
Topological Sorting is a:
  Graph traversal
  Each node v is visited only after all its dependencies are visited
  Possible only if it is a directed acyclic graph (DAG)
Topological sorting

## Slide 7
PERT Chart

## Slide 8
SFML:
  Provides a simple interface to the various components of your PC, to ease the development of games and multimedia applications.
  Is perfect for writing 2d games and applications of any size or complexity at all.
  Is highly object oriented compared to other graphics libraries so perfect for the use in our case of C++ programming.
It is setup by:
  Including #include <SFML/Graphics.hpp> after all the header and dll files are included in the IDE.
Graph visualization
  SFML

## Slide 9
In Visual Studio
DEMO

## Slide 10
Find our project on Github
Thank You!
All files have already been included. Just download and run in Visual Studio IDE!